# Project Monitoring Document

Requirements

Nonfuncitonal – Must not give an incorrect answer

User friendly interface that allows the user to enter expressions and displays the calculated results

Functional – Capable of parsing and evaluating arithmetic expressions

Should be able to parse arithmetic expressions entered by the user, taking into account operator precedence and parentheses

Support unary + and -

Must handle the following operators: +,-,*,/,%, and **

Must be able to handle numeric constants

Be able to handle paretheses

Be able to establish precedence and grouping based off of PEMDAS

Be able to take an arithmetic expression as an input

Be able to handle errors like division by zero or invalid expressions

Report errors clearly and informatively to the user

Constraints – Written in C++

Object oriented programming principles

Risks

Identified Project Risks

1.	Incorrect Operator Precedence Implementation

The evaluator may incorrectly implement PEMDAS rules or associativity

2.	Parentheses Parsing Error

Mismatched or nesting parentheses may not be handled correctly.

3.	Unary Operator Ambiguity

Difficulty distinguishing unary from binary subtraction

4.	Division by Zero Error Handling

Program fails to detect user dividing by zero

5.	Incomplete Test Coverage

Insufficient test cases may fail to capture edge conditions

6.	Schedule Risks

Parsing logic may require more development time than planned

7.	Scope Expansion

Future change request may require floating-point support

8.	Team Coordination

Conflicts in code integration or inconsistent documentation updates

Other Important Information